Weekly Scrum 10/03/2020

Last week Tomas he updated the help box and started on the tooltips. Next week he test the login feature.

Last week Gentian worked on bugfixes for rows, fixed the admin UI and tested the timetable. Next week he will test the admin user editing feature and participating in writing the final report.

Last week Tovar started working on the admin editing functionality. Next week he will finish and implement it.

Last week Connor took over implementing the timetable from Tovar and finished it, removed the registration function from the login form, edited the User XML database to allow admins to exist and added functionality to the logout button. Next week he will work with Gentian and Tomas in testing and work on the final report.