Weekly Scrum 18/02/2020

Last week Tomas worked with Connor on the XML Readers. Next week he will add the help box.

Last week Gentien worked on the UI. Next week he will add the admin editing function UI for the databases.

Last week Tovar tested the password encryption method. Next week he will implement timetable UI functionality.

Last week Connor did Fix Bug Preventing MainForm From Loading, Merge RegForm With Login Form, Update Login Code To Use Same Naming Scheme, Link Module/Timetable Database to Program, Link Module/Timetable Database to Program, Test Database - Class Linkages. Next week, I will assist my teammates with their work, as mine is completed.