**Sprint 1 Retrospective**

**(18/02/2020)**

Start (Next steps?)

* Commit code every time work is completed
* Find alternative ways to upload work if internet is down

Stop (What needs improvement?)

* Use git command lines
* Create development branches
* More realistic time and costs given on issues
* Don’t assign tasks that rely on other people finishing theirs first

Continue (What went well?)

* Good communication between members
* Github repo used well
* Github commit comments are in detail
* Task board used and kept up-to-date
* Sprint Logs kept up-to-date